Drools Commitment
LSARC/2008/748
Charles Binford and Rick Matthews
Archive Products Group
April 2009

---
Project Background
- DROOLS is used by the ADM (PSARC 2007/210) Policy Manager and may also be used by other storage products (tape object storage or VTL, for instance)
- Decision was made after analysis by project team to use a common, open source policy engine (toward the goal of a common policy infrastructure and language)
- DROOLS is an open source Business Rules Management System (BRMS) and its subcomponents have mostly been integrated in to Open Solaris today.
- Informational overview of case presented to LSARC Dec. 2008 with advice to proceed; updated in Feb. 2009.
.

---
Drools Integration Update
- All packages approved by LSARC (see spreadsheet), OSRs, FOSS, etc.
- 10 packages integrated; 22 remain and are scheduled for putback.
- This review represents a commitment for the DROOLS package which includes the previous fast tracks, and closes the LSARC case.

---
Drools Integration Strategy
- Submit dependency cases as FOSS projects, usually via Fast Track
  - We assume all to LSARC
  - Some may need to become full cases (none identified as of yet)
  - To be done via contractor through Open Solaris
- Legal (OSRs) will be grouped by license type
- Drools case at conclusion of the dependencies
  - To be done by ADM team